- LITTLE MARLOW PARISH COUNCIL

- ACTION PLAN OF OBJECTIVES FOR 2018/2019 FINANCIAL YEAR

| Objective | Reason |  | Budget | Timescale | Progress | Review in Oct 18 |
| --- | --- | --- | --- | --- | --- | --- |
| Effectively manage the trees on Council land by following through on Tree Survey. | - Alleviate any community concerns that trees are not being properly managed. - Ensure safety of public areas. - Ensure the Council is to budget effectively. |  | £5500 | Ongoing. Majority of tree work to be undertaken Oct 18 to Mar 19 |  |  |
| Working with TPT Trustees regarding Spade Oak Car Park | - New Trustees are in place - BCC funds outstanding for this area. |  | £0 | This financial year. |  |  |
| Ensure safety of visitors to Burial Ground by arranging repair of any loose Memorial Stones in new part of Cemetery, where possible seeking funding from relatives of affected memorials. |  | - Topple test showed that a number of memorial stones were loose | £500 | Ongoing throughout the year. |  |  |

- ACTION PLAN OF OBJECTIVES FOR 2018/2019 FINANCIAL YEAR

| Objective | Reason | Budget |  | Timescale | Progress | Review in October 18 |
| --- | --- | --- | --- | --- | --- | --- |
| To improve management of cemetery by creating a map of the graves. | - To be able to identify effectively where graves are situated. | £0 | This financial year |  |  |  |
| Improve safety of pupils at Little Marlow School and ease congestion on School Lane by participating in School Working Party and supporting its efforts to find solutions | - Parents concerned that pupils are at risk when walking to school - School Lane congested when children are being dropped off at/collected from school - Solutions need to be acceptable to residents, school and Parish Council | £0 |  | Working Party Committee to try and engage with the school regarding this project. Arrange meeting in first quarter for the year. |  | . |
| To change the speed limit in Little Marlow Village to 20mph. | - To reduce speeding in the village and make it safer. | £ Match funded by LAF. |  | This financial year. |  |  |
| Improve the entrance and exit to the Athletics Track in Westhorpe Lane. | - To make it safer for traffic to exit the Athletics Track onto Westhorpe Lane. - Make it safer for users of Westhorpe Lane. | £ Match funded by LAF. |  | This financial year. |  |  |

- ACTION PLAN OF OBJECTIVES FOR 2018/2019 FINANCIAL YEAR

| Objective | Reason | Budget | Timescale | Progress | Review in October 18 |
| --- | --- | --- | --- | --- | --- |
| Improve the seating area by the Playground | - Picnic benches need replacing. | £200 Donation from Cllrs. | By August 2018 |  |  |
| To make the Pavilion a greater asset to the Community by redecorating inside and outside, improving the access to the loft hatch area, the roof in the Foyer area, the kitchen storage, storage for chairs, curtains/blinds and Revarnishing and sealing the floor. | - The interior and exterior are in need of decorating and maintenance. - To encourage new users to the hall. - Very difficult to access the loft area. - The polycarbon roof in the foyer has poor insulation qualities and is very noise when it rains. - Further storage needed in the kitchen. - Moving the chairs as from one area to another causes problems and damage. - Floor is worn and needs maintenance. - A more modern look for the windows is required. | £20,000 from PWLB | Year long project |  |  |

ACTION PLAN OF OBJECTIVES FOR 2018/2019 FINANCIAL YEAR

| Objective |  | Reason | Budget | Timescale | Progress | Review in Oct 18 |
| --- | --- | --- | --- | --- | --- | --- |
| To make Abbotsbrook Hall a greater asset to the community by redecorating inside and outside and improving the surrounding grounds |  | - The interior and exterior needs decorating and maintenance. - To encourage new users to the hall. - To improve the grounds to alleviate the amount of mud which is brought into the Hall. | £500 Materials | Continuing project to be completed in this financial year. |  | . |
| Reduce number of complaints from residents about the Athletics Track by developing good working relations with the new operators of the Athletics Track, the Athletics Club and residents and continuing to liaise with WDC with the aim of resolving issues causing friction including outstanding planning obligations | - Residents are concerned that operators of track have not yet met all planning obligations - Noise levels have greatly improved but we need to keep up the pressure on users of the track. - Contract for operating the Track is being re-tendered new Operator will commence in April 18. |  | £0 | Ongoing throughout this financial year. |  | . |

ACTION PLAN OF OBJECTIVES FOR 2018/2019 FINANCIAL YEAR

| Objective | Reason |  | Budget | Timescale | Progress | Review in Oct 18 |
| --- | --- | --- | --- | --- | --- | --- |
| Improve grass cutting, sign cleaning and other devolved services taken on from Bucks CC | - Desire to provide a high quality service to parishioners |  | £ for 2018/2019 | Ongoing commitment to provide this service |  |  |
| To improve local public transport by supporting the provision of a Community Bus in association with Marlow TC & MBPC. |  | - To provide parishioners who don’t have transport with a local bus to Marlow | £2,350 | Ongoing commitment to provide this service |  |  |
| To ensure that we have all the measures and policies in place to enable us to comply with new General Data Protection Regulation (GDPR) legislation. |  | - New legislation on GDPR is being introduced on 25 May 2018 and we need to ensure LMPC conforms. | £0 | 25th May 2018 |  |  |

- ACTION PLAN OF OBJECTIVES FOR 2018/2019 FINANCIAL YEAR

| Objective | Reason | Budget | Timescale | Progress | Review in Oct 18 |
| --- | --- | --- | --- | --- | --- |
| To protect Permissive Path round Spade Oak Lake by encouraging new owners to honour Permissive Paths Agreement between LMPC and Lafarge | - Parishioners wish to continue to be able to walk round Spade Oak Lake | £2000 Possible legal fees | Asap |  |  |
| To protect the interests of parishioners by providing input to consultation exercises on new Local Plan | - Local Plan sets out plans for meeting Wycombe District’s future development needs in period 2018-2031 and therefore has an impact on lives of our parishioners. - Need to ensure our parishioner’s views are taken into account. - Plan will be submitted to Inspectors in March 2018; public examination will be in June/July 2018. | £0 | Ongoing |  |  |